## Slide 1
Architecture for December 31, 2026 Delivery
Concrete component inventory — verified GA/preview status from product documentation
IDENTITY SOURCES
NHI INTELLIGENCE
GOVERNANCE & POLICY
ACCESS & ENFORCEMENT
DETECTION & RESPONSE
Cloud IAM
AZURE ENTRA
SaaS / OAuth Apps
CI/CD & Secrets
AI Agents / MCP
On-Prem AD
Discovery & Inventory
(agentless, multi-cloud)
Oasis
GA
Classification & Context
(type, owner, risk level)
Oasis
GA
Ownership Attribution
(ML + CMDB enrichment)
Oasis
GA
Posture / Risk Scoring
(credential age, exposure)
Oasis
GA
Blast Radius Analysis
Oasis
GA
Agent Registry
(Agent 365 — GA May 2026)
Agent 365
GA
Entra Agent ID
(auto-provisioned since Jul 2026)
Entra
GA
Conditional Access for Agents
(GA for delegated, preview own-access)
Entra
Partial
ID Governance
(access packages, lifecycle)
Entra
GA
Policy-as-Code
(OPA/OpenFGA — not started)
TBD
Not Started
APIM / API Gateway
(rate limit, IP filter, audit)
Azure APIM
GA
AI Gateway Governance
(preview — MCP routing via APIM)
Foundry
Preview
MCP Auth
(key, Entra Agent ID, OAuth passthrough)
Foundry
GA
Guardrails
(content safety, egress controls)
Foundry
Partial
Token Broker
(concept only — build required)
TBD
Concept
Oasis Scout
(ITDR — AuthPrint fingerprints)
Oasis
GA
Agent Tracing & Evals
(end-to-end, App Insights)
Foundry
GA
Behavioral Anomaly Detection
Oasis
GA
Telemetry Pipeline
(Dynatrace + Splunk)
Existing
Partial
Remediation Loop
(revoke/rotate/decommission)
Oasis+Entra
GA
remediation feedback
Entra Agent ID Store
NHI Graph DB (Oasis)
Azure Key Vault
Audit Store (PostgreSQL)
EXISTING STACK (NHIDecision.pdf): Pantheon control plane, agentgateway, Entra ID, Okta, SailPoint, Azure APIM, PostgreSQL audit, Dynatrace, planned Splunk
GA. (Generally Available) / Shipping
Preview / Partial
Not Started / Concept
Notes: TALKING POINTS: 1. This slide shows the concrete component inventory for December 31, 2026 delivery. Every box has a verified GA/preview status from product documentation — no marketing claims. 2. IDENTITY SOURCES: Cloud IAM (AWS/GCP/Azure), SaaS/OAuth apps, CI/CD secrets, AI agents/MCP, on-prem AD. These are the inputs to discovery. 3. NHI INTELLIGENCE (Oasis — GA): Agentless discovery across multi-cloud and on-prem. Classification by type, owner, application, environment, risk level. Ownership attribution using ML heuristics with CMDB enrichment. Posture/risk scoring based on credential age, exposure level, privilege depth. Blast radius analysis quantifying operational impact of compromise. 4. GOVERNANCE & POLICY: Agent 365 registry GA May 1, 2026 ($15/user/month). Entra Agent ID auto-provisioned for every new agent since July 2026 (no opt-out). Conditional Access for agents is GA for delegated-access agents (acting on behalf of user) and public preview for own-access agents. ID Governance provides access packages, lifecycle workflows, sponsors. Policy-as-Code (OPA/OpenFGA) is NOT STARTED — direction identified per NHIDecision.pdf. 5. ACCESS & ENFORCEMENT: Azure APIM provides rate limiting, IP filtering, correlation IDs, audit logging. Foundry AI Gateway governance is PREVIEW — routes MCP traffic through APIM for enforcement. MCP auth is GA: supports key-based, Entra Agent Identity, Project Managed Identity, OAuth Identity Passthrough, Managed OAuth, Custom OAuth, Unauthenticated. Guardrails: content safety controls GA, network egress controls PREVIEW. Token Broker is CONCEPT ONLY — must be built under either option per NHIDecision.pdf. 6. DETECTION & RESPONSE: Oasis Scout provides ITDR for NHIs using AuthPrint threat actor fingerprints. Foundry provides end-to-end agent tracing, metrics, evaluations, Application Insights integration. Behavioral anomaly detection monitors for deviations. Telemetry pipeline uses Dynatrace + Splunk (discovery stage per NHIDecision.pdf). Remediation loop: Oasis triggers revocation/rotation, Entra enforces. 7. EXISTING STACK (from NHIDecision.pdf page 3): Pantheon control plane, agentgateway, Entra ID, Okta, SailPoint, Azure API Management, PostgreSQL audit store, Dynatrace, planned Splunk integration. 8. Key gap: Token Broker (concept only, size S), Policy Engine (OPA/OpenFGA direction identified, nothing built, size S), Identity Mapping Layer (token broker extension, size S) — all require custom build regardless of Oasis adoption.

## Slide 2
Verified Capabilities: Oasis vs. Entra vs. Foundry
Capability
Oasis
Azure Entra
Foundry
Status
NHI — DISCOVERY, INVENTORY & LIFECYCLE
Agentless NHI Discovery (multi-cloud)
GA — agentless connectors
No — Azure resources only
No
GA
Real-Time Inventory Updates
GA — continuous tracking
No
No
GA
Lifecycle Mgmt (provision/retire)
GA — automated provisioning
Partial — Agent ID lifecycle
Partial — agent deploy/delete
Partial
Credential Rotation & Vaulting
GA — rotation + decommission
Partial — Key Vault only
No
Partial
Ownership Attribution (ML + CMDB)
GA — ML-driven + CMDB enrich
Partial — sponsor/owner on Agent ID
No
GA
Posture / Risk Scoring
GA — credential age, exposure
No
No
GA
Policy Drift Monitoring
GA — detects deviations
No
No
GA
Toxic Combination Identification
GA — privilege escalation flags
No
No
GA
AAM — AGENT ACCESS MANAGEMENT
Agent Registration & Binding
GA — agent registration
GA — Entra Agent ID (Jul 2026)
GA — auto at deploy
GA
Intent Understanding (prompt→intent)
GA — structured intent
No
Partial — RAI guardrails
Partial
JIT / Ephemeral Identities
GA — no standing priv
Partial — access packages
GA — per-session Entra ID
Partial
Deterministic Policy Enforcement
GA — policies drive decision
GA — Conditional Access
Partial — guardrails
Partial
OBO / Delegated OAuth Flow
Not found
GA — native OAuth 2.0 OBO
GA — OAuth Identity Passthrough
GA
MCP Authentication
Not found
GA — token to mcp.ai
GA — 7 auth types
GA
Token Brokerage
Not found — roadmap
No
No
Not Found
A2A AuthZ
Not found
No
Partial — A2A v1.0 GA
Partial
Prompt-to-Action Audit Trail
GA — full chain of custody
Partial — sign-in logs
GA — tracing + App Insights
GA
PAM Escalation
GA — time-bound elevation
Partial — access pkg expiry
No
GA
Network Egress Controls
No
GA — web/threat filtering
Preview — allow/deny/rewrite
Partial
ITDR (Anomaly Detection)
GA — Scout + AuthPrint
Partial — ID Protection
GA — Prisma AIRS + Zenity
GA
Notes: Cross-check (oasis-eval.xlsx vs NHIDecision.pdf): Eval marks 51/57 YES. Decision doc confirms token brokerage, A2A authZ, fine-grained entitlements, and policy-as-code are roadmap or custom-build. Cyera acquisition completed Sept 3, 2026 ($1B) — Oasis operates as "Cyera Identity" pillar.
TALKING POINTS: 1. This table is built from verified product documentation — Microsoft Learn pages and Oasis Security blog/product pages. Every GA/preview status is sourced. 2. NHI section: Oasis is GA across discovery, inventory, lifecycle, posture, drift monitoring, toxic combinations. Entra covers Azure-native resources and Agent ID lifecycle. Foundry has no NHI discovery capability. 3. AAM section — the critical differences: 4. Agent Registration: All three provide this. Entra Agent ID auto-provisioned since July 2026 (no opt-out). Foundry auto-creates at deploy time. 5. Intent Understanding: Oasis provides structured intent (resource, operation, scope, purpose). Foundry has RAI guardrails but not intent analysis. Entra has none. 6. OBO Flow: NOT FOUND on any Oasis page. Entra provides native OAuth 2.0 OBO. Foundry provides OAuth Identity Passthrough — user-delegated access where Foundry stores and refreshes credentials. 7. MCP Authentication: NOT FOUND on any Oasis page. Foundry supports 7 auth types: key-based, Entra Agent Identity, Project Managed Identity, OAuth Identity Passthrough, Managed OAuth, Custom OAuth, Unauthenticated. Entra provides token to https://mcp.ai.azure.com with Azure RBAC. 8. Token Brokerage: NOT FOUND on any Oasis page. NHIDecision.pdf confirms this is roadmap, not shipped. No platform provides this — must be built (size S per decision doc). 9. A2A AuthZ: Foundry has A2A v1.0 (GA) and v0.3 (preview). Oasis and Entra do not provide this. 10. Cross-check finding: The oasis-eval.xlsx marks 51/57 capabilities YES. But NHIDecision.pdf states that token brokerage, fine-grained entitlements, identity mapping, and A2A authorization are roadmap items or require custom work. The eval spreadsheet does not include these capabilities at all — they are absent, not even marked PARTIAL. 11. Cyera acquisition: Completed September 3, 2026. Valued at ~$1B. Oasis now operates as "Cyera Identity" pillar. KuppingerCole flags buyer mismatch (identity team vs data security team budgets) and integration bandwidth (third acquisition in 2026).

## Slide 3
End-to-End Sequence Flow (12 Steps)
Authenticate → Token → APIM → Validate → AI Gateway → AAM Context → PDP → Risk Gate → Credential → Access → Telemetry → Remediation
1
Authenticate
Agent authenticates
via Entra Agent ID
(OAuth 2.0)
2
Token Issued
Entra issues JWT
access token
(scope: mcp.ai.azure.com)
3
APIM Gateway
Azure APIM validates
token, enforces rate
limit + IP filter
4
Validate Request
APIM policy checks
(auth header, quota,
correlation ID)
5
AI Gateway
Foundry AI Gateway
routes MCP traffic
(preview governance)
6
AAM Context
Oasis AAM evaluates
intent (resource, op,
scope, purpose)
7
PDP Decision
Policy Decision Point
evaluates: Entra CA +
Oasis posture score
8
Risk Confidence Gate
Risk score ≥ threshold?
If yes → proceed
If no → escalate
9
Credential Issued
JIT ephemeral identity
provisioned (Oasis)
or Key Vault secret
10
Access Resource
Agent accesses
target system with
scoped permissions
11
Telemetry
Dynatrace + Splunk
log access event
+ Oasis Scout monitor
12
Remediation
If anomaly detected:
revoke/rotate/
decommission
feedback
TOOL RESPONSIBILITY BY STEP
Steps 1-2 (AuthN + Token)
Entra Agent ID — OAuth 2.0, JWT access token
GA
Steps 3-4 (APIM + Validate)
Azure APIM — token validation, rate limit, IP filter, correlation ID
GA
Step 5 (AI Gateway)
Foundry AI Gateway — MCP traffic routing (preview)
Preview
Step 6 (AAM Context)
Oasis AAM — intent analysis (resource, op, scope, purpose)
GA
Steps 7-8 (PDP + Risk Gate)
Entra Conditional Access + Oasis posture/risk score
Partial
Step 9 (Credential)
Oasis JIT ephemeral identity OR Azure Key Vault secret
GA
Steps 10-11 (Access + Telemetry)
Target system + Dynatrace/Splunk + Oasis Scout
Partial
Step 12 (Remediation)
Oasis triggers revoke/rotate → Entra/Key Vault enforces
GA
Source: Microsoft Learn — Foundry Agents, Microsoft Learn — MCP Auth, Oasis Security — AAM
Notes: TALKING POINTS: 1. This is the 12-step end-to-end sequence flow from our draw.io North Star architecture. It shows exactly what happens when an AI agent requests access to an enterprise resource. 2. Step 1 — Authenticate: Agent authenticates using Entra Agent ID. Since July 2026, every new agent gets an Agent ID automatically (no opt-out). Uses OAuth 2.0. 3. Step 2 — Token Issued: Entra issues a JWT access token. For MCP server access, the token is scoped to https://mcp.ai.azure.com. Azure RBAC applies to all operations. 4. Steps 3-4 — APIM + Validate: Azure API Management validates the token, enforces rate limits, IP restrictions, adds correlation IDs for tracing. This is the policy enforcement point. 5. Step 5 — AI Gateway: Foundry AI Gateway routes MCP traffic through a governed entry point (PREVIEW). Only new MCP tools created in the Foundry portal are routed. Tools using managed OAuth are excluded. 6. Step 6 — AAM Context: Oasis AAM analyzes the agent request — prompt, tool call, or action plan — and converts it into structured intent: resource, operation, scope, purpose. This is the intent understanding capability. 7. Steps 7-8 — PDP + Risk Gate: The Policy Decision Point evaluates the request. Entra Conditional Access checks agent context, risk, device compliance. Oasis provides posture/risk score based on credential age, exposure, privilege depth. The Risk Confidence Gate determines if the risk score meets the threshold — if yes, proceed; if no, escalate to human-in-the-loop. 8. Step 9 — Credential Issued: If permitted, Oasis provisions a JIT ephemeral identity scoped to the required action. No standing privileges, no long-lived secrets. Auto-decommissioned when task ends. Alternatively, Azure Key Vault provides the secret. 9. Steps 10-11 — Access + Telemetry: Agent accesses the target system with scoped permissions. Dynatrace and Splunk log the access event. Oasis Scout continuously monitors for behavioral anomalies using AuthPrint threat actor fingerprints. 10. Step 12 — Remediation: If an anomaly is detected, Oasis triggers remediation: revoke credentials, rotate secrets, decommission the identity. Entra and Key Vault enforce the revocation. The feedback loop (dashed arrow) closes back to Step 1. 11. Key insight: Oasis sits in Steps 6, 9, and 12 — intent analysis, JIT credential provisioning, and threat detection/remediation. Foundry + Entra own Steps 1-5 and 7-8 — authentication, token issuance, APIM enforcement, MCP routing, Conditional Access. The gap is Steps 7-8 where the PDP and Risk Gate need a custom policy engine (OPA/OpenFGA) that does not exist yet.

## Slide 4
12/31/2026 Delivery: Features and capabilities
Capability Domain | Sub-Capability / Function | Tool / Provider Tag (12/31/2026 Delivery) | Delivery intent & Nature | Architectural Notes & Evaluation Audit
NHI Discovery & Inventory | Multi-Cloud Service Account Discovery | Oasis Security | Out-of-Box (OOB) | Discovers shadow keys, OAuth apps, and cloud IAM out-of-band.
 | Agent & MCP Registry | Azure API Center | Out-of-Box (OOB) | Stores registered AI agents, API schemas, and metadata.
 | Continuous Inventory Updates | Oasis Security | Out-of-Box (OOB) | Scans cloud provider APIs to keep service account inventories fresh.
 | Shadow IT / Key Detection | Oasis Security | Out-of-Box (OOB) | Strong OOB capability for identifying unmanaged credentials.
AAM (Agent Access Management) | Agent Identity & Context | Azure AI Foundry / Copilot Studio | Out-of-Box (OOB) | Provides native identity context for agents built inside Azure AI Foundry.
 | Delegated User Context (OBO Flow) | Microsoft Entra ID | Out-of-Box (OOB) | Native OAuth 2.0 OBO flow propagating user identity to agents.
 | Dynamic Scope Validation | Entra ID + Azure APIM | OOB + Config | Validates JWT claims and dynamic OAuth scopes at the gateway boundary.
 | Tool Allow-Listing & MCP Auth | AI Gateway (agentgateway) | Custom Build / Wrappers | Evaluation Correction: Foundry does not provide native MCP wrapper auth; requires agentgateway.
 | Fine-Grained Agent Authorization | Custom Token Broker / Engine | Build Commit (S) | Evaluation Correction: Neither Oasis nor Foundry provides inline fine-grained A2A policy.
Governance & Policy | Service Account Posture Scoring | Oasis Security | Out-of-Box (OOB) | Scores risk based on over-privilege, staleness, and exposure.
 | Policy-as-Code (GitOps) | Custom CI/CD Pipelines | Build Commit (S) | Evaluation Correction: oasis-eval.xlsx claims OOB GitOps; in reality, Oasis relies on click-ops.
 | Credential Rotation (Key Vault) | Azure Key Vault + Entra | Partial OOB | Rotates dynamic secrets and managed identities natively.
 | Prompt-to-Action Traceability | Dynatrace + Splunk | OOB Integration | Logs prompt executions, tool calls, and backend API interactions.
 | Automated Decommissioning | Oasis + Custom Scripts | Partial OOB | Oasis flags stale NHIs; execution requires custom workflow triggers.
Notes: *"On Slide 2, we present a realistic assessment of our out-of-the-box deliverable capabilities by December 31, 2026, across NHI, Agent Access Management, and Governance.
We must address two critical evaluation findings from our technical analysis:
First, regarding Oasis Security: theoretically, vendor materials like oasis-eval.xlsx mark almost all AAM features as fully supported 'YES'. Our technical audit confirmed that while Oasis is exceptional at out-of-band discovery, posture scoring, and credential lifecycle governance, its inline runtime authorization, custom MCP wrapper support, and GitOps/Platform-as-Code capabilities are either non-existent or on future roadmaps. Oasis's API surface is thin, requiring manual console click-ops that do not align with our automated enterprise deployment models.
Second, regarding Azure AI Foundry and Copilot Studio: stakeholders suggested Foundry could handle complete AAM. Our analysis confirms Foundry excels at native agent registry, dynamic scoping within Azure, and standard OBO flows. However, Foundry does not natively solve fine-grained agent-to-agent authorization or custom MCP server authentication wrapped over legacy APIs.
Therefore, for 12/31/2026, we are pairing Oasis for out-of-band NHI discovery with Entra, APIM, and agentgateway for runtime enforcement, while building lightweight custom modules for our Token Broker and fine-grained authorization engine."*

## Slide 5
Conditional Delivery: With vs. Without Oasis AAM
What we can deliver by Dec 31 with Oasis AAM vs. what must be built without it
WITH OASIS AAM
WITHOUT OASIS (Entra + Foundry Only)
NHI Discovery: agentless, multi-cloud (GA)
Real-time inventory + classification (GA)
Ownership attribution: ML + CMDB (GA)
Posture / risk scoring (credential age, exposure)
Policy drift monitoring (GA)
Toxic combination identification (GA)
Oasis Scout ITDR: AuthPrint fingerprints (GA)
Credential rotation + decommissioning (GA)
JIT ephemeral identities: no standing priv (GA)
Intent analysis: prompt→structured intent (GA)
Prompt-to-action audit trail (GA)
Context-aware PAM escalation (GA)
Behavioral anomaly detection (GA)
Automated remediation orchestration (GA)
NHI discovery: Azure API Center (partial)
No multi-cloud agentless inventory
Ownership: manual assignment only
No posture scoring or blast radius
No policy drift monitoring
No purpose-built NHI threat detection
Credential rotation: Key Vault partial
No JIT ephemeral identity provisioning
No intent-aware policy enforcement
No prompt-to-action audit trail
No behavioral anomaly detection
BUILD ITEMS (NHIDecision.pdf):
Token Broker (S) — concept only
AuthZ Engine (S) — OPA/OpenFGA
Identity Mapping (S) — broker ext.
Agent Registry (XS) — API Center
Lifecycle Gov (S) — not started
Credential Rotation (S) — partial
A2A AuthZ (S) — gateway ext.
Policy-as-Code (S) — patterns only
Audit + Traceability (XS) — discovery
RISKS (NHIDecision.pdf p.4-5): Governance gap | Own roadmap+failures | Estimate uncertainty | Key-person concentration
Notes: TALKING POINTS: 1. Left column: 14 capabilities deliverable by Dec 31 if Oasis AAM is adopted. All marked GA based on product documentation. 2. Right column: What we lose without Oasis, plus the 9 build items from NHIDecision.pdf page 3-4 with T-shirt sizes. 3. The NHIDecision.pdf (page 3) lists the existing stack: Pantheon control plane, agentgateway, Entra ID, Okta, SailPoint, Azure API Management, PostgreSQL audit store, Dynatrace, planned Splunk. 4. Build items from NHIDecision.pdf: - Token Broker (S): Delegated OAuth, per-user token brokerage, downstream credential exchange. Concept only — required under either option. - Fine-grained Authorization Engine (S): OPA/OpenFGA/SpiceDB direction identified. Nothing built. - Identity Mapping Layer (S): Maps Entra identities to downstream system identities. Token broker extension. - Agent Registry and Discovery (XS): Azure API Center implemented but not broadly rolled out. - Lifecycle Governance (S): Certification, review, decommissioning, governance reporting. Not started. - Credential Management and Rotation (S): Partial via existing IAM stack. - A2A Authorization and Federation Onboarding (S): Agent gateway extension — required under either option. - Policy Administration as Code (S): GitOps, CI/CD, CEL expressions, gateway config. Patterns identified, automation not built. - Audit and Traceability (XS): Already logging inside Platform. Dynatrace and Splunk in discovery stage. 5. NHIDecision.pdf recommendation: Do not adopt Oasis AAM as foundational. Keep agentgateway + Entra. Keep Oasis as optional for NHI discovery/inventory outside runtime authZ path. 6. Three findings driving the recommendation: (1) Oasis does not remove agentgateway — adds second control plane. (2) Hardest capabilities (token brokerage, fine-grained entitlements, identity mapping, A2A authZ) require custom work regardless. (3) Operating model mismatch — thin API surface, manual administration, not platform-as-code. 7. Risks from NHIDecision.pdf page 4-5: Governance gap during build (NHI controls arrive later), we own the roadmap and failures, estimate uncertainty (sizing is directional and unvalidated), key-person concentration (deep design context with small group). Mitigation: Record decision as ADR, prioritize minimum viable architecture, sequence registry and audit traceability first.

## Slide 6
North Star Reference Architecture
Target state beyond Dec 31 — new tools tagged from Component Capabilities draw.io
IDENTITY SOURCES
NHI INTELLIGENCE GRAPH
GOVERNANCE & POLICY
ACCESS & ENFORCEMENT
DETECTION & RESPONSE
Cloud IAM
(AWS, GCP, Azure)
SaaS / OAuth Apps
CI/CD & Secrets
AI Agents / MCP
On-Prem AD
Discovery & Inventory*
Oasis
Classification & Context*
Oasis
Ownership Attribution*
Oasis + CMDB
Identity Graph & Lineage*
Oasis
Blast Radius Analysis*
Oasis
Posture / Risk Scoring*
NEW: Wiz
IGA & Lifecycle Gov*
NEW: SailPoint
Policy-as-Code*
NEW: OPA/OpenFGA
Compliance & Audit*
NEW: ServiceNow
Agent Registry
Agent 365
Conditional Access
Entra
Access Packages
Entra ID Gov
AuthZ / PDP*
NEW: OPA/SpiceDB
JIT / Ephemeral Access*
Oasis + Entra
ZSP & Least Privilege*
Oasis + Entra
PAM & Vaulting*
NEW: Akeyless
Secrets & Cert Lifecycle*
NEW: Akeyless
Workload ID / mTLS*
NEW: SPIFFE
Monitoring & Observability*
NEW: OpenTelemetry
Threat & Anomaly Detection*
Oasis Scout
Incident Response*
NEW: Splunk SOAR
Remediation Orchestration*
Oasis + Entra
Credential Rotation*
Oasis + Key Vault
Decommissioning*
Oasis + Entra
remediation
NHI Graph DB
Azure Key Vault
Audit / Evidence Store
AAM OVERLAY: Registration → Intent → AuthZ → Session → Audit → Remediation
Existing tool
New tool to introduce
* = overlapping capability across multiple products (NHIMG)
Source: NHIMG Products, Oasis Security, Microsoft Learn
Notes: TALKING POINTS: 1. This is the North Star — the full reference architecture based on the ComponentCapabilities.draw.io we created. The * marks overlapping capabilities across multiple NHIMG products. 2. NEW tools to introduce (gold tags): - Wiz: Cloud security posture management, complements Oasis for risk scoring - SailPoint: IGA and lifecycle governance for NHI certification, review, decommissioning - OPA / OpenFGA: Policy-as-code engine for fine-grained authorization (direction identified in NHIDecision.pdf) - ServiceNow: Compliance and audit workflow integration - Akeyless: PAM and vaulting for machine identity secrets management - SPIFFE / SPIRE: Cloud-native workload identity framework (marked PARTIAL in oasis-eval.xlsx) - OpenTelemetry: Unified observability pipeline - Splunk SOAR: Security orchestration, automation, and response 3. Existing tools (purple tags): Oasis, Entra, Agent 365, Key Vault — already in the Dec 31 delivery. 4. The AAM overlay shows the agent lifecycle: Registration (Agent 365), Intent (Oasis), AuthZ (Entra CA + OPA), Session (Oasis JIT), Audit (Foundry tracing), Remediation (Oasis + Entra). 5. The remediation feedback loop (dashed) closes from Detection back to Identity Sources. 6. Datastores: NHI Graph DB (Oasis), Azure Key Vault (secrets), Audit/Evidence Store (PostgreSQL). 7. This is NOT delivered by Dec 31. Dec 31 covers: registry, discovery MVP, APIM enforcement, basic guardrails, telemetry. The North Star adds: policy engine, PAM, workload identity, SOAR, full lifecycle governance.

## Slide 7
North Star Sections: Deep Dive
NHI Control Plane, AAM Plane, Governance, Observability — capabilities and gaps
NHI CONTROL PLANE
Discovery & Inventory: Oasis (GA) — agentless, multi-cloud
Identity Graph & Lineage: Oasis — maps NHI relationships
Ownership Attribution: Oasis (ML) + CMDB enrichment
Posture / Risk Scoring: Oasis + Wiz (NEW) — credential age, exposure
Classification & Context: Oasis — type, owner, risk level
Policy Drift Monitoring: Oasis (GA) — detects deviations
Gap: No API contract to AAM plane | No event bus
AAM PLANE
Agent Registration: Agent 365 + Entra Agent ID (GA)
Intent Understanding: Oasis (GA) — prompt→structured intent
AuthZ / Policy Enforcement: Entra CA + OPA (NEW)
JIT / Ephemeral Sessions: Oasis (GA) — no standing priv
MCP Auth: Foundry (GA) — 7 auth types incl. OAuth passthrough
OBO Flow: Foundry (GA) — OAuth Identity Passthrough
Token Brokerage: GAP — must build (size S per NHIDecision.pdf)
A2A AuthZ: Foundry A2A v1.0 (GA) + v0.3 (preview)
GOVERNANCE & POLICY
IGA & Lifecycle: SailPoint (NEW) — cert, review
Policy-as-Code: OPA / OpenFGA (NEW) — not built
Compliance & Audit: ServiceNow (NEW) + Splunk
Conditional Access: Entra (GA) — agent risk
Access Packages: Entra ID Gov (GA)
Agent Lifecycle Workflows: Entra (GA)
Gap: No GitOps/CI-CD automation
Gap: AAM ownership undefined
OBSERVABILITY & REMEDIATION
Monitoring: OpenTelemetry (NEW)
Threat Detection: Oasis Scout (GA)
Agent Tracing: Foundry (GA) — App Insights
Telemetry: Dynatrace + Splunk — discovery
Incident Response: Splunk SOAR (NEW)
Remediation: Oasis → Entra/Key Vault
Runtime Security: Prisma AIRS + Zenity (GA)
Gap: No DR plan | Single PDP
Source: NHIMG Products, Microsoft Learn, Oasis Security, NHIDecision.pdf
Notes: TALKING POINTS: 1. This slide breaks the North Star into four sections with concrete tool coverage and gaps. 2. NHI Control Plane: Oasis is primary — discovery, graph, ownership, posture, classification, drift monitoring. Gap: No API contract between NHI and AAM planes. No event bus for real-time synchronization. 3. AAM Plane: Registration covered by Agent 365 + Entra Agent ID (GA). Intent by Oasis (GA). MCP Auth by Foundry (GA, 7 auth types). OBO by Foundry (GA, OAuth Identity Passthrough). Token Brokerage is a GAP — must be built (size S per NHIDecision.pdf). A2A AuthZ partial (Foundry A2A v1.0 GA). 4. Governance & Policy: IGA needs SailPoint (NEW). Policy-as-Code needs OPA/OpenFGA (NEW) — direction identified in NHIDecision.pdf but nothing built. Compliance needs ServiceNow (NEW). Entra provides Conditional Access (GA), Access Packages (GA), Agent Lifecycle Workflows (GA). Gap: No GitOps/CI-CD automation for policy changes — critical for platform-as-code operating model. 5. Observability & Remediation: OpenTelemetry (NEW) for unified monitoring. Oasis Scout (GA) for ITDR using AuthPrint. Foundry tracing (GA) with App Insights. Splunk SOAR (NEW) for incident response. Third-party runtime security: Palo Alto Prisma AIRS + Zenity (GA) for prompt injection, data leakage, tool misuse detection. Remediation: Oasis triggers, Entra/Key Vault enforces. Gap: No disaster recovery plan, no tenant isolation, single PDP is a bottleneck. 6. The Dec 31 delivery covers the foundation: registry, discovery, APIM enforcement, basic guardrails, telemetry. The North Star adds: policy engine, PAM, workload identity, SOAR, full lifecycle governance, event bus, GitOps automation. 7. Decision on Oasis AAM does not change the North Star architecture — it changes the timeline. With Oasis, AAM capabilities arrive sooner. Without Oasis, they become 9 backlog items (T-shirt sizes from NHIDecision.pdf).